**Software Engineering 1 Project Meeting: 09/16/19**

In attendance: Armando, Teriq, Anthony, Kian, Yovanni

* Use cases
  + Anthony and Armando have theirs completed.
  + Teriq, Yovanni, and Kian must complete theirs, check github for Armando’s notes; make sure they don’t overlap with what we already have.
  + Must be completed as soon as possible so we can finish the class diagrams.
  + 18 use case total.
* Diagrams
  + 3 are completed, 7 more to go, need 10 total.
    - Completed: Create roles, create club, create event.
  + Ask professor: “Do we have to make a sequence diagram for a use case we plan on implementing?”
  + Anthony and Armando will work on diagrams.
  + The ones we are going to implement are: two factor, cancel event, attending event, ranking, points, access events.
* Mockup
  + We should build off the mockup
  + Kian: Google Map React as mockup