**Software Engineering 1 Project Meeting: 9/23/19**

In attendance: Teriq, Kian, Anthony, Armando, Yovanni

* Armando completed section 4.1, worked on react.
* Anthony finished 5 sequence diagrams
  + 2 factor authorization, create event, cancel event, create club, attending event, create role (still working on it)
* Need four more sequence diagrams, split up between Teriq, Kian, Yovanni, and Armando
* Implementing:
  + SOS1-create event
  + SOS2-grant organization roles\*(Armando)
  + SOS4-attending event
  + SOS10-access events by location\*(Teriq)
  + SOS14-create roles
  + SOS16-create organization
  + SOS17-cancel event
  + SOS18 - Create a task\*(Yovanni)
  + SOS12 – set up 2 Factor authorization
  + SOS7 – set private accounts\* (Kian)
* Updates
  + Yovanni: finished up use cases and started working on diagrams.
  + Anthony, Yovanni, and Teriq: decide on what we will use for backend.
  + Teriq: still needs to complete part 2 on deliverable, due by Friday night.
  + Kian: finalized use cases, learning react, will complete part of introduction, hooked up front end.
* This week’s tasks:
  + Armando: section 3
  + Teriq: section 2, appendix C, gather list of references (systems like ours)
  + Kian: section 1, glossary
  + Yovanni and Anthony: make object diagrams(section 5)
    - Come up with 10 scenarios based on use cases, submit them to team for approval.
    - Ex) “Joe wants to attend an event…”