### October 7, 2019

|  |  |
| --- | --- |
| **When and Where**  **Date:** 10/7/19  **Start**: 2:30 pm  **End:** 3:30 pm  **Room**: GL 693 | **Role**  **Primary Facilitator:** Teriq  **Timekeeper:** Yovanni  **Minute Taker:** Anthony  **Attending:** Armando, Kian (late), Teriq, Anthony, Yovanni (late) |

1. Status

First meeting for deliverable 2. Should focus on generating tasks from the second deliverable document and assigning the tasks that are immediately available.

1. Discussion

Read the second deliverable.

Cover Page – Copy over

Abstract – Something to do at the end.

Table Of Contents – Something to do at the end.

Introduction – Copy over.

Section 1.1 – Copy over

Section 1.2 Requirements

Functional Requirements *should be done asap.* **Kian**

Non-Functional Requirements *should be done asap.* **Kian**

Section 1.3 Minimal edits to the previous deliverable.

Section 1.4 Something to do at the end.

Section 1.5 Something to do at the end.

Section 2

2.1 Overview – Identify the different subsystems. Depends on 2.2

2.2 *Subsystem decomposition is the 1st task.* **All**

2.3 Hardware and Software Mapping

2.4 Persistent Data Management *something that can be done now.* **Teriq & Anthony**

2.5 Security Management *something that can be done now.* **Armando**

Section 3

Introduction

3.1 Class diagrams for subsystems that will be implemented (no details). Depends on 2.2.

3.2 Depends on 2.2

3.3

3.4

3.4.1 Cannot do yet.

3.4.2 Cannot do yet. Object Constraint Language (OCL)

4 Glossary – Something to do at the end

Appendices

A – Copy it over

B – Copy it over

C – Create new class diagram for all the subsystems that will be implemented.

D – Javadoc on coding

E – In progress.

1. Wrap Up

* Teriq, Anthony and Yovanni will continue to conduct research on the back-end development.
* Started doing subsystem decomposition.